Daily Work Report – January 8, 2026

Project: Employee Management System (EMS)
Objective: Debug and stabilize Admin Dashboard
Status:  Completed Successfully

Issues Resolved

1. Authentication Redirect Loop

- Cause: Auto-redirect in page.tsx based on token presence

- Fix: Removed auto-redirect logic to prevent login loops

- Status: ✅ Resolved

2. TypeScript Compilation Errors (109+)

- Causes:

  - Missing React imports

  - Conflicting memory-storage.ts file

  - Missing TypeScript interfaces

- Fixes:

  - Added proper imports and interfaces

  - Removed conflicting storage implementation

  - Updated tsconfig.json for Next.js compatibility

- Status: ✅ Resolved

3. Internal Server Error (500)

- Cause: Improper error handling in API authentication and bootstrap flow

- Fix: Refactored API handlers and improved centralized error handling

- Status: ✅ Resolved

4. API Integration Issues

- Cause: Broken authentication flow and unhandled edge cases

- Fix: Enhanced authFetch and API response handling

- Status: ✅ Resolved

Key File Changes

- src/app/dashboard/page.tsx – Auth flow fixes and improved error handling

- src/app/page.tsx – Removed auto-redirect logic

- src/app/projects/page.tsx – Fixed TypeScript errors, added interfaces

- src/lib/storage.ts – Improved SSR-safe local storage utilities

- Removed: src/lib/memory-storage.ts

System Status

- Server: Running on localhost:3000

- Load Time: < 2 seconds

- Compilation: Clean

- Verified APIs:

  - /api/auth/login

  - /api/dashboard/stats

  - /api/daily-reports

  - /api/projects

Git Updates

- Branch: dashboard-fixes

- Commit: a6f2439

- Message: Fix dashboard loading, server errors, and authentication issues

- Status: Pushed, Pull Request ready

Final Outcome

- Authentication flow stabilized

- Internal server errors eliminated

- TypeScript compilation fully clean

- Dashboard performance optimized

- Application is production-ready

Overall Project Health: Fully Functional and Stable